QWI-1300-FM2

PRE-CLADDING MEETING

MEETING DATE _____

| Project Name: |  |  |
| --- | --- | --- |
| Project Number: |  |  |
|  | Name | Attended Meeting? |
| Project Manager: |  |  |
| Superintendent: |  |  |
| Salesperson: |  |  |
| Estimator: |  |  |
| Operations Manager: |  |  |
| Senior Manager: |  |  |
| Safety Director: |  |  |
| Quality Director: |  |  |
| Other Personnel: |  |  |

The following basic outline of items should be addressed in this meeting.

- Review cladding plans and specifications.   Make note of any details involving other trades.

- Review approved shop drawings and material product data.

- Discuss insulation length and side tabs required.

  - Is the insulation thick enough to require offset screws?

  - Will Purlin Glide Or Space Saver Be Used (link To Training) https://www.silvercote.com/courses/ (or appropriate company link)

- Discuss warranties, particularly what is and is not covered, and what can void the warranty.

- Review what is required to achieve an acceptable substrate for the cladding system.

- Discuss sequence of roof and wall installation.

  - How many squares are to be installed per day?

  - How many feet of wall per day

- Discuss equipment needed to lift roofing material off of truck and onto the building structure.

- Who will inspect the roof installation?

- Determine if a third party consultant will be utilized.  If so, will they be on site during roofing activities?  Who is responsible for this service?  How often will they perform inspections?

- Discuss procedure for protecting work when it starts to rain during roofing activities.

- Discuss daily clean up.

- Discuss roof access, and safety plan.

- Review staging and access area.

- Discuss working hours, and proper working conditions.

- Discuss roof seaming requirements. Proper cord, power, seamer, and LATEST Hand Seamer

- Building Steel & Cladding Checklist

The Project Manager should prepare meeting minutes immediately following the meeting and distribute to all those in attendance and/or as listed above.