Thomas Phoenix International - JOB SCHEDULE

Project: Baseball Training Center

Total Man Hours: 2,767

A - Framing – 957 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Erect Main Frames
* Purlins
* Girts
* Bracing
* Framed Openings

B - Roof – 561 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Install new 24” SSR with fiberglass insulation.
* Install Ridge Cap

C - Siding – 520 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Install Base Trim
* Install Siding Panels
* Install Corner Trim
* Install Framed opening trims

D - Trims - 242 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Install Framed Opening Trims
* Install Eave Trims
* Install Rake Trims
* Install Corner boxes
* Install gutters and downs

E - Mezzanine Framing - 281 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Install framing

F - Mezzanine Deck -94 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Install Deck

G - Ellaminator - 112 hours

|  |  |  |
| --- | --- | --- |
| Date | Total  Daily hours | Subtotals |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

* Set up unit
* Break down unit
* Operator hours